Capstone Project: Intelligent Task Management System

1. Project Overview (What are you building?)

This project is a full-stack web application where teams can:

- Create projects

- Add and manage tasks

- Assign tasks to users

- Track progress visually (Kanban board)

- Analyze performance and delays

- Predict project completion time

Unlike basic systems, this project also includes:

- Real-time calculations

- Performance tracking

- Smart decision-making features

It is similar to tools like Jira or Trello, but simplified for learning.

2. Core Functional Flow (How the system works)

Step 1: User Login

- User logs into the system using email/password

- JWT token is generated for secure access

Step 2: Create Project

- User creates a project (example: “E-commerce Website”)

- Each project acts like a workspace

Step 3: Add Tasks

- Tasks are created inside a project

- Each task includes:

  - Title

  - Description

  - Priority

  - Due date

Step 4: Assign Tasks

- Tasks are assigned to users

- Each user can have multiple tasks

Step 5: Track Task Status

Tasks move through stages:

- To Do → In Progress → Done

This is shown using a Kanban Board UI

Step 6: Add Comments

- Team members can discuss tasks

- All comments are stored and displayed

3. Advanced Features Explained (Important for Understanding)

A. Project Progress Calculation

The system calculates how much work is completed in a project.

Progress% = \frac{Completed\ Tasks}{Total\ Tasks} \times 100

Example:

- Total Tasks = 10

- Completed = 4

- Progress = 40%

This helps users quickly understand project status.

B. Project Health (Very Important Concept)

Progress alone is not enough. A project can be 80% complete but still delayed.

So we calculate Project Health:

Health\ Score = 0.5 \times Progress + 0.3 \times OnTime\ Rate - 0.2 \times Overdue\ Rate

Meaning:

- Progress → how much work is done

- OnTime Rate → tasks completed on time

- Overdue Rate → delayed tasks

Output:

- High score → project is healthy

- Low score → project is risky

C. Estimated Completion Date (ETA)

System predicts when the project will finish.

Logic:

ETA = Remaining Tasks / Average Tasks Completed Per Day

Example:

- Remaining tasks = 20

- Team completes 5 tasks/day

- ETA = 4 days

This makes your system intelligent.

D. Overdue Task Detection

A task is overdue if:

current_date > due_date AND status != DONE

What system does:

- Marks task as OVERDUE

- Highlights it in UI

- Affects project health

E. Task Delay Impact

Not all delays are equal. High priority tasks matter more.

Delay\ Impact = Priority\ Weight \times Days\ Delayed

Example:

- High priority task delayed 3 days

- Impact = 3 × 3 = 9

This helps identify critical problems.

F. User Efficiency

Measure how well a user performs.

Efficiency = \frac{Estimated\ Time}{Actual\ Time}

Example:

- Estimated = 10 hours

- Actual = 8 hours

- Efficiency = 1.25 (good performance)

4. Database Design (Simple Explanation)

Users Table

Stores login and user info:

- id, name, email, password, role

Projects Table

Stores project details:

- id, name, description, created_by

Tasks Table

Main table of the system:

- id, title, description

- status (TODO / IN_PROGRESS / DONE)

- priority

- due_date

- assigned_to

- project_id

Extra fields (advanced):

- created_at, started_at, completed_at

- estimated_hours, actual_hours

- dependency_task_id

Comments Table

Stores communication:

- id, task_id, user_id, message, created_at

5. Advanced System Logic (What makes it “smart”)

A. Task Dependency

- Task B depends on Task A

- Task B cannot start until Task A is done

B. Auto Escalation

If task is delayed:

- Priority increases automatically

- Manager gets notified

C. Smart Assignment (Optional Advanced)

System assigns task to:

- User with least workload

- User with best performance

D. Scheduler (Background Process)

Runs daily:

- Marks overdue tasks

- Updates project health

- Sends notifications

6. Frontend (React) – What to Build

Pages:

- Login/Register

- Dashboard (Projects list)

- Task Board (Kanban view)

- Task Form

- Analytics Dashboard

UI Features:

- Drag or dropdown to change task status

- Progress bar

- Overdue task highlighting

- Charts for analytics

7. API Design (Backend – Spring Boot)

Authentication

- POST /auth/register

- POST /auth/login

Projects

- POST /projects

- GET /projects

Tasks

- POST /tasks

- GET /tasks

- PUT /tasks/{id}

- DELETE /tasks/{id}

Advanced APIs

- GET /projects/{id}/progress

- GET /projects/{id}/health

- GET /projects/{id}/eta

8. What You Will Learn

This project helps you understand:

- Full-stack development

- API design

- Database relationships

- Real-time calculations

- Business logic implementation

- Problem-solving like real software systems

9. Final Output

By the end, you will have:

- Working backend (Spring Boot)

- Interactive frontend (React)

- Real-time analytics

- Smart features beyond CRUD